# RKPR RESTAURANT CRM — DEPLOYMENT AND ENVIRONMENT

## 1. DOCUMENT PURPOSE

This document defines how the RKPR Restaurant CRM is configured, deployed, promoted, validated, monitored, rolled back, and operated across local development, automated testing, staging, and production.

It must remain consistent with `PROJECT_PLAN.md`, `ARCHITECTURE_AND_TECH_STACK.md`, `DATABASE_AND_API.md`, `CORE_CRM_MODULES.md`, `OPERATIONS_MODULES.md`, `GROWTH_AND_INTELLIGENCE.md`, `INTEGRATIONS_AUTOMATIONS_REALTIME.md`, and `SECURITY_PERFORMANCE_AND_QUALITY.md`.

This document is authoritative for:

- repository and service deployment boundaries

- environment separation

- environment-variable ownership

- secret handling

- configuration validation

- database migration execution

- seed-data policy

- deployment order

- CI/CD behavior

- staging and production promotion

- worker and scheduler deployment

- health checks and smoke tests

- release verification

- rollback and recovery

- provider credential activation

- production-readiness requirements

Dummy values are allowed only as clearly marked local or test placeholders. Important values such as real credentials, production URLs, provider identifiers, webhook secrets, recovery objectives, legal requirements, sender identities, domain names, and production account details must never be invented.

## 2. APPROVED DEPLOYMENT ARCHITECTURE

### 2.1 Service map

The approved deployment model is:

- Dashboard frontend: Vercel

- FastAPI backend API: Railway

- Background worker and scheduler: separate Railway service

- PostgreSQL, Supabase Auth, Supabase Storage, and controlled Supabase Realtime: one dedicated Supabase project

- Redis: Upstash Redis for cache, rate limits, locks, counters, idempotency, queue support, and short-lived coordination

- Source control and CI: GitHub and GitHub Actions

- Error tracking: Sentry

The product is a single-resort deployment for RKPR. It is not a shared multi-tenant SaaS deployment. No tenant tables, tenant routing, tenant-specific databases inside one installation, or tenant-based RLS should be introduced.

### 2.2 Repository service mapping

The repository should retain the established structure:

- `apps/dashboard` — Next.js dashboard deployed to Vercel

- `apps/api` — FastAPI API deployed to Railway

- `apps/worker` — background worker and scheduler deployed separately to Railway

- `packages` or shared modules — shared contracts, configuration, utilities, and design primitives where approved

- `docs` — project documents

- `tests` — cross-service and end-to-end tests where applicable

- `CLAUDE.md` — implementation instructions and project rules

- `docker-compose.yml` — local supporting services only where useful

### 2.3 Deployment independence

The dashboard, API, and worker must be independently deployable.

A frontend deployment must not require a worker redeployment unless a shared contract changes.

An API deployment must remain compatible with the currently deployed dashboard during a controlled rollout.

A worker deployment must remain compatible with queued jobs and current database schema.

### 2.4 State ownership

- PostgreSQL remains the source of truth for domain data, jobs, outbox events, audit history, integration state, and configuration records.

- Redis is never the source of truth.

- Vercel frontend instances remain stateless.

- Railway API instances remain stateless except for approved external state.

- Railway workers remain replaceable and recoverable.

- Supabase Storage holds private file bytes while PostgreSQL stores file metadata.

## 3. ENVIRONMENT MODEL

### 3.1 Required environments

The project must support:

- local development

- automated test

- staging

- production

Each environment must have separate credentials, data, storage, URLs, provider accounts or provider modes where applicable, webhook endpoints, and observability configuration.

### 3.2 Local development

Local development is for implementation and developer testing.

Requirements:

- local frontend URL

- local API URL

- development database or approved isolated Supabase development project

- development Redis or isolated Redis namespace

- non-production provider credentials or mocked adapters

- development Sentry environment or disabled local reporting

- safe local seed data

- no production customer data

- no production service credentials

Local development may use placeholders in `.env.example`, but placeholders must be unmistakable and must never be treated as valid configuration.

### 3.3 Automated test environment

The automated test environment must be deterministic and isolated.

Requirements:

- dedicated test database or transaction-isolated test database

- test storage namespace

- mocked or sandbox provider adapters

- controlled time and randomness where needed

- isolated queue names or test worker mode

- no production webhooks

- no production recipients

- no production data

- automatic cleanup of test records and files

### 3.4 Staging

Staging should resemble production closely enough to validate deployments safely.

Requirements:

- separate Supabase project or formally isolated staging resources

- separate Railway API and worker services

- separate Vercel environment

- separate Redis database or namespace

- staging provider credentials or approved test modes

- staging webhook URLs

- staging Sentry environment

- realistic but non-production data

- production-like security headers and cookies

- migration and rollback rehearsal

- smoke and E2E validation

Staging must not use production credentials or real customer contact details unless explicitly approved for a controlled test.

### 3.5 Production

Production is the live RKPR system.

Requirements:

- approved production domains

- production Supabase project

- production Railway API and worker services

- production Vercel deployment

- production Redis configuration

- production provider credentials

- production webhook registration

- secure cookies

- explicit CORS allowlist

- CSRF protection according to the final session design

- security headers

- backups

- alerting

- Sentry

- health checks

- restore-tested recovery process

- no dummy credentials

- no test bypasses

## 4. ENVIRONMENT VARIABLE PRINCIPLES

### 4.1 General rules

Environment variables must be:

- documented

- validated at startup

- scoped to the service that needs them

- separated by environment

- absent from source control

- redacted from logs

- rotated without source-code changes

- represented in `.env.example` only with safe placeholders

### 4.2 Naming conventions

Use clear uppercase names with stable prefixes.

Examples of categories:

- `APP_`

- `ENVIRONMENT`

- `DATABASE_`

- `SUPABASE_`

- `REDIS_`

- `AUTH_`

- `CORS_`

- `STORAGE_`

- `SENTRY_`

- `OPENAI_`

- `GROQ_`

- provider-specific prefixes after formal approval

- `WORKER_`

- `QUEUE_`

- `WEBHOOK_`

- `RATE_LIMIT_`

Do not invent a final provider-specific variable name before the provider is approved in `TOOLS.md`.

### 4.3 Required startup validation

Each service must validate required configuration before accepting traffic or jobs.

Validation must distinguish:

- missing value

- malformed value

- invalid URL

- invalid enum

- impossible numeric range

- missing production-only requirement

- forbidden development value in production

- unsupported provider configuration

Production startup must fail safely when critical configuration is missing.

### 4.4 Public versus private variables

Frontend-exposed variables must be limited to values safe for browser delivery.

Private values include:

- database credentials

- Supabase service-role credentials

- provider API keys

- webhook secrets

- encryption keys

- session secrets

- internal service tokens

- Sentry server-side secrets

- deployment credentials

Public variables must never be used as substitutes for server-side authorization.

## 5. SERVICE ENVIRONMENT MATRIX

### 5.1 Dashboard environment categories

The dashboard may require:

- public application name

- public dashboard base URL

- public API base URL

- public Supabase URL where the approved auth flow requires it

- public Supabase anon key where safe and approved

- Sentry public DSN if used in browser reporting

- environment name

- feature flags that are safe for the client

The dashboard must not receive:

- database URLs

- service-role keys

- provider secrets

- webhook secrets

- worker credentials

- unrestricted storage secrets

### 5.2 API environment categories

The API may require:

- environment name

- public API base URL

- allowed frontend origins

- database connection strings

- Supabase project URL

- Supabase server-side credentials required by the approved implementation

- auth audience and issuer settings

- Redis connection information

- storage bucket names

- Sentry configuration

- rate-limit settings

- file-size and upload constraints

- AI provider settings where enabled

- approved integration credentials

- webhook secrets

- internal service authentication values

### 5.3 Worker environment categories

The worker may require:

- environment name

- database connection strings

- Redis and queue configuration

- storage configuration

- Sentry configuration

- provider credentials needed for background delivery

- worker concurrency settings

- job timeout settings

- queue names

- scheduler configuration

- maintenance-job settings

- AI provider settings where background AI work is enabled

### 5.4 Shared configuration

Shared values must remain semantically identical across services when they represent the same concept, for example:

- environment name

- API version

- event schema version

- queue names

- storage bucket names

- Sentry release identifier

- application timezone

Business display timezone is `Asia/Kolkata`. Stored timestamps remain UTC unless a provider contract requires otherwise.

## 6. ENVIRONMENT FILES

### 6.1 `.env.example`

The repository should include safe example files such as:

- root `.env.example` where useful

- `apps/dashboard/.env.example`

- `apps/api/.env.example`

- `apps/worker/.env.example`

Each entry should include a short comment describing:

- purpose

- required service

- whether required in local, staging, or production

- whether public or private

- accepted format

Example files must never contain real credentials.

### 6.2 Local environment files

Local `.env` files must be ignored by Git.

A pre-commit or CI secret scan should detect accidental credential commits.

### 6.3 Configuration documentation

`TOOLS.md` should remain the authoritative list of approved providers and libraries. This document should describe deployment wiring without inventing tool decisions.

## 7. DATABASE CONNECTIONS

### 7.1 Connection usage

The API and worker must use approved PostgreSQL connection strings appropriate to their runtime and pooling needs.

Migrations may require a direct connection distinct from pooled runtime connections.

### 7.2 Connection rules

- TLS required

- credentials environment-specific

- pool sizes bounded

- connection timeout explicit

- statement timeout where appropriate

- no database URL in frontend code

- no connection string in logs

- database health check does not reveal credentials

### 7.3 Migration credentials

Where feasible, migration credentials should be separated from runtime application credentials.

The runtime service should not receive schema-altering permissions it does not need.

## 8. DATABASE MIGRATIONS

### 8.1 Migration tool

Alembic remains the approved migration tool.

### 8.2 Migration requirements

Migrations must be:

- deterministic

- version-controlled

- reviewed

- tested on realistic data

- safe for current production volume

- reversible where practical

- accompanied by recovery instructions where reversal is unsafe

- compatible with deployment order

### 8.3 Migration deployment order

A standard release should follow this pattern where applicable:

1. validate backup and restore readiness

2. deploy backward-compatible database migration

3. verify schema and migration state

4. deploy API compatible with old and new callers

5. deploy workers compatible with existing queued jobs

6. deploy dashboard

7. enable new behavior or feature flag

8. run post-release checks

9. remove compatibility code only in a later release

### 8.4 Destructive migrations

Destructive changes require explicit review.

Examples:

- dropping columns

- changing money representation

- rewriting financial history

- changing primary keys

- deleting audit records

- converting status values

- removing event fields

- shrinking text or numeric ranges

Preferred expand-and-contract approach:

1. add new structure

2. backfill

3. dual-read or dual-write if required

4. validate

5. switch readers

6. stop old writes

7. remove old structure in a later release

### 8.5 Migration failure

A failed migration must:

- stop the release

- preserve logs

- identify migration revision

- prevent incompatible application deployment

- trigger the documented recovery or rollback plan

## 9. SEED DATA

### 9.1 Seed-data purpose

Seed data supports local development, automated tests, staging demonstrations, and controlled acceptance testing.

### 9.2 Canonical RKPR dummy data

Use the same established RKPR sample records across all project documents and fixtures, including the same:

- menu items and prices

- customer examples

- staff references

- suppliers

- inventory items

- corporate lead references

- statuses

- workflow examples

Do not create competing sample identities or prices without updating the full canonical dataset.

### 9.3 Production seeding

Production seeds should include only required structural data, for example:

- permission registry

- system status values where table-driven

- initial approved roles

- required configuration defaults

- approved notification types

Production must not receive dummy customers, dummy orders, dummy payments, dummy provider records, or test staff accounts unless explicitly approved for a controlled launch test and removed afterward.

### 9.4 Seed idempotency

Seed scripts must be safe to rerun and should use stable identifiers or unique keys.

## 10. VERCEL DASHBOARD DEPLOYMENT

### 10.1 Project setup

The Vercel project should point to `apps/dashboard` or the approved monorepo build configuration.

### 10.2 Build requirements

The production build must run:

- dependency installation from lockfile

- formatting or lint validation according to CI

- strict TypeScript checking

- production Next.js build

- environment validation

### 10.3 Vercel environments

Configure separately:

- Development

- Preview

- Production

Preview deployments must not automatically gain production secrets.

### 10.4 Frontend URLs

Approved URLs must be configured explicitly.

The dashboard must use the correct API base URL for each environment.

### 10.5 Security

- no private credentials in browser variables

- production security headers

- secure cookie compatibility

- explicit API CORS configuration

- source maps handled according to Sentry policy

- no development endpoints in production build

### 10.6 Frontend smoke checks

Verify:

- login page loads

- authenticated shell loads

- API requests reach correct environment

- unauthorized state behaves correctly

- key routes render

- no console-level secret leakage

- Sentry release is correct

## 11. RAILWAY API DEPLOYMENT

### 11.1 API service

The API should be deployed as a dedicated Railway service from `apps/api`.

### 11.2 Runtime requirements

- Python 3.12

- production ASGI server configuration

- bounded worker count appropriate to Railway resources

- startup environment validation

- database connectivity

- Redis connectivity where required

- Sentry initialization

- health endpoints

- graceful shutdown

### 11.3 Health endpoints

At minimum:

- liveness endpoint: process is alive

- readiness endpoint: service can accept traffic

Readiness may include critical dependencies such as database availability. Optional provider failures should not necessarily mark the whole API unready.

### 11.4 Startup behavior

The API must not automatically run unsafe migrations on every process start.

Migration execution must be an explicit release step or controlled Railway job.

### 11.5 Logging

Railway logs must be structured and redact secrets.

## 12. RAILWAY WORKER AND SCHEDULER DEPLOYMENT

### 12.1 Separate service

The worker and scheduler must run separately from the API.

This prevents long jobs, campaigns, exports, file processing, AI work, or provider retries from consuming API capacity.

### 12.2 Worker responsibilities

- consume background jobs

- publish outbox events

- execute communications

- run reports and exports

- process files

- refresh segments

- run loyalty and feedback tasks

- execute integration reconciliation

- perform scheduled maintenance

### 12.3 Worker configuration

- explicit queue names

- bounded concurrency

- job timeouts

- graceful shutdown

- stale-lock recovery

- retry limits

- dead-letter behavior

- health reporting

- Sentry

### 12.4 Scheduler

The scheduler must avoid duplicate recurring jobs after restart or horizontal scaling.

Use stable schedule identifiers and distributed coordination where required.

### 12.5 Worker deployment checks

Verify:

- worker connects to queue

- worker connects to database

- scheduler owns expected schedules

- test job succeeds

- retry behavior works

- dead-letter path is visible

- no production-recipient test message is sent

## 13. SUPABASE CONFIGURATION

### 13.1 Dedicated project

Use one dedicated Supabase project for the RKPR production deployment.

### 13.2 Supabase components

- PostgreSQL

- Supabase Auth

- private Supabase Storage

- controlled Supabase Realtime

### 13.3 Auth configuration

Configure:

- approved site URL

- approved redirect URLs

- email verification rules

- recovery flow

- token settings

- session behavior

- MFA readiness where supported

### 13.4 Storage configuration

- private buckets

- approved file categories

- size limits

- MIME and signature validation in backend

- short-lived signed URLs

- quarantine and malware-scan flow where required

### 13.5 Realtime configuration

Realtime must remain scoped and authenticated.

Do not enable broad table exposure.

Backend-published events or explicitly controlled change streams should be used according to the architecture.

### 13.6 Backups

Enable the approved backup strategy and monitor backup success.

Final retention, RPO, and RTO require formal approval and must not be invented.

## 14. UPSTASH REDIS CONFIGURATION

### 14.1 Uses

- caching

- rate limits

- bounded locks

- idempotency windows

- short-lived counters

- queue support

- pub/sub or coordination where approved

### 14.2 Environment separation

Use separate databases or namespaces for local, staging, and production.

### 14.3 Key rules

- versioned prefixes

- explicit TTLs

- no source-of-truth records

- no unbounded key growth

- no secrets in keys

- safe fallback when Redis is unavailable

## 15. SENTRY CONFIGURATION

### 15.1 Environments

Use distinct Sentry environment names for:

- development

- staging

- production

### 15.2 Release tracking

Dashboard, API, and worker should report a shared release identifier when deployed from the same release.

### 15.3 Data safety

Before sending events to Sentry:

- redact secrets

- minimize customer content

- avoid full tokens

- avoid full request bodies by default

- include request and correlation IDs

### 15.4 Alerts

Configure alerts for critical production errors, regressions, worker failures, and release health according to `SECURITY_PERFORMANCE_AND_QUALITY.md`.

## 16. GITHUB AND CI/CD

### 16.1 Source control

GitHub is the source-control platform.

### 16.2 Branch strategy

The exact branch naming may remain lightweight, but production-bound changes should use pull requests and protected branches.

### 16.3 Pull-request CI

Run:

- formatting checks

- frontend linting

- backend linting

- strict TypeScript checks

- Python type checks

- unit tests

- integration tests where feasible

- migration validation

- frontend production build

- backend startup/import validation

- dependency vulnerability scans

- secret scan

### 16.4 Deployment permissions

Untrusted pull-request jobs must not receive production secrets.

Production deployment should require approved branch and successful CI.

### 16.5 Deployment triggers

Deployments may be triggered by merges to the approved production branch or explicit release workflow.

Database migrations must remain an explicit controlled step.

## 17. RELEASE VERSIONING

### 17.1 Release identifier

Each release should have a stable identifier, for example a semantic version, date-based version, or Git commit SHA.

The selected strategy should be consistent across:

- dashboard

- API

- worker

- Sentry

- release notes

- migration records

### 17.2 API versioning

Public API remains under `/api/v1` until a breaking version is formally introduced.

### 17.3 Event versioning

Domain and realtime event payloads retain explicit versions as defined in `INTEGRATIONS_AUTOMATIONS_REALTIME.md`.

## 18. DEPLOYMENT WORKFLOW

### 18.1 Pre-deployment

Confirm:

- pull request approved

- CI green

- environment variables complete

- migration reviewed

- backup and rollback readiness

- staging validated

- provider changes reviewed

- release notes prepared

- monitoring ready

### 18.2 Standard deployment sequence

1. freeze the intended release commit

2. validate environment configuration

3. verify backup status

4. run approved database migrations

5. verify migration revision

6. deploy API

7. verify API readiness

8. deploy worker and scheduler

9. verify queues and schedules

10. deploy dashboard

11. run smoke tests

12. verify Sentry release health

13. monitor errors, latency, and backlog

14. mark release complete

15. update `ROADMAP.md` when a phase is completed

### 18.3 Feature flags

Feature flags may be used for high-risk or incomplete features.

Rules:

- flags are documented

- production default is safe

- backend enforcement remains present

- stale flags are removed

- flags do not replace migrations or permissions

## 19. SMOKE TESTS

After deployment verify:

- dashboard loads

- login works

- logout works

- session refresh works

- API liveness and readiness

- authenticated API call

- database read and write

- worker test job

- outbox dispatch

- queue health

- realtime connection where enabled

- storage signed URL flow

- Sentry event capture

- critical module route load

- no unexpected migration drift

For production, smoke tests must avoid destructive actions and real customer communication unless explicitly planned.

## 20. POST-DEPLOYMENT VALIDATION

Monitor:

- API error rate

- p95 latency

- authentication failures

- authorization denials

- database connections

- slow queries

- worker failures

- queue latency

- dead-letter count

- webhook failures

- integration health

- realtime failures

- frontend errors

- deployment health

## 21. ROLLBACK

### 21.1 Application rollback

Vercel, Railway API, and Railway worker should support rollback to the last known good release.

### 21.2 Configuration rollback

Environment-variable changes must be documented and reversible.

### 21.3 Integration rollback

A failing integration may be paused or disabled without disabling unrelated CRM modules.

### 21.4 Database rollback

Database rollback is migration-specific and must never be assumed safe.

Preferred recovery may include:

- forward-fix migration

- application rollback while preserving expanded schema

- restore from backup only when necessary and approved

### 21.5 Rollback trigger examples

- critical security regression

- failed migration

- high error rate

- broken login

- data corruption

- severe latency regression

- worker processing failure

- incompatible API contract

## 22. BACKUP AND RESTORE OPERATIONS

### 22.1 Backup scope

- PostgreSQL

- storage objects or recoverable storage strategy

- migration history

- critical configuration

- infrastructure configuration where practical

### 22.2 Restore validation

Periodic restore tests must verify:

- database integrity

- application compatibility

- authentication linkage

- permissions

- file references

- audit history

- critical workflows

### 22.3 Production launch requirement

Production launch requires an approved backup strategy and at least one successful restore test.

## 23. WEBHOOK DEPLOYMENT

### 23.1 Environment-specific endpoints

Each environment uses separate webhook URLs and secrets.

### 23.2 Registration

Provider webhook registration must occur only after:

- endpoint is deployed

- HTTPS works

- signature verification is configured

- secret is stored securely

- test event is validated

### 23.3 Rotation

Webhook-secret rotation requires overlap or coordinated cutover where supported.

## 24. PROVIDER ACTIVATION

An integration is not active merely because credentials exist.

Activation requires:

- approved provider in `TOOLS.md`

- valid credentials

- successful health check

- webhook registration where required

- correct environment

- correct sender or account identity

- rate limits configured

- test operation successful

- audit record

No dummy provider account may be shown as production-ready.

## 25. DOMAIN AND DNS

Production domains and subdomains must be formally approved.

Configuration may include:

- dashboard domain

- API domain

- webhook domain or API paths

- email authentication records where applicable

Do not invent final domains in documentation or code.

TLS must be enforced.

## 26. CORS, COOKIES, AND SESSION DEPLOYMENT

Production must configure:

- explicit frontend origin allowlist

- secure cookies

- appropriate SameSite policy

- CSRF protection

- trusted proxy settings where required

- correct redirect URLs

Preview deployments must not automatically become trusted production origins.

## 27. JOB AND QUEUE DEPLOYMENT SAFETY

- queue names environment-specific

- no shared staging and production queue

- bounded concurrency

- graceful worker shutdown

- jobs recover after restart

- retries preserve idempotency

- stale locks recover

- scheduled jobs do not duplicate

- dead-letter queue visible

- bulk queues isolated from critical queues

## 28. FILE AND STORAGE DEPLOYMENT SAFETY

- private buckets

- environment-specific bucket names or projects

- quarantine flow where required

- malware scanner configuration where implemented

- signed URL expiry

- upload size limits

- file retention jobs

- no public bucket introduced for convenience

## 29. AI ENVIRONMENT CONFIGURATION

AI remains optional and advisory.

Configuration may include:

- OpenAI primary provider settings

- Groq optional fallback settings

- approved model identifiers

- timeouts

- budgets

- rate limits

- prompt versions

No RAG, embeddings, vector search, or pgvector are part of this project.

Core CRM workflows must remain operational when AI is unavailable.

## 30. ENVIRONMENT VALIDATION CHECKLIST

For each environment verify:

- correct environment name

- correct frontend URL

- correct API URL

- correct database

- correct Supabase project

- correct Redis namespace

- correct storage bucket

- correct Sentry environment

- correct CORS origins

- correct redirect URLs

- correct webhook URLs

- no production secret in development

- no test value in production

- required variables present

- optional integrations disabled when unconfigured

## 31. PRODUCTION READINESS CHECKLIST

Before production deployment:

- production domains approved

- Vercel production project configured

- Railway API configured

- Railway worker configured

- Supabase production project configured

- Redis production configuration ready

- Sentry configured

- GitHub branch protection enabled

- CI green

- environment validation passes

- migrations tested

- backups enabled

- restore test completed

- secure cookies configured

- CORS allowlist configured

- CSRF strategy configured

- security headers configured

- provider credentials validated

- webhooks verified

- queue health verified

- Sentry alerts configured

- smoke-test plan ready

- rollback plan ready

- no dummy credentials

- no dummy production URLs

- no test bypasses

## 32. DEFINITION OF DONE

Deployment and environment setup is complete only when:

- all services are in the approved platforms

- environment separation is real

- required variables are documented and validated

- secrets are not exposed

- migrations are controlled

- seed data follows canonical RKPR fixtures

- production has no dummy business records unless explicitly approved

- API and worker health checks exist

- CI passes

- staging validation passes

- smoke tests pass

- monitoring and alerting are active

- backups and restore testing are complete

- rollback procedures are documented

- provider activation is verified

- `ROADMAP.md` is updated after phase completion

## 33. FINAL IMPLEMENTATION COMMAND

Deploy the RKPR Restaurant CRM as three coordinated but independently deployable services: the Next.js dashboard on Vercel, the FastAPI backend on Railway, and the background worker and scheduler as a separate Railway service. Use one dedicated Supabase project for PostgreSQL, Auth, private Storage, and controlled Realtime; use Upstash Redis for temporary coordination; use GitHub Actions for quality gates; and use Sentry for error tracking. Keep local, test, staging, and production fully separated. Validate configuration at startup, protect every secret, run Alembic migrations as an explicit controlled release step, preserve backward compatibility during deployment, verify health and smoke tests after release, and maintain documented rollback and restore procedures. Never invent provider credentials, production URLs, domains, recovery objectives, or critical environment decisions.